SWASTHYA SEVAK

Parallel Implementation Guide

Steps 3.5, 4, 5, and 6 — Team Task Distribution

| Navya | Train XGBoost disease classifier (Step 5) |
| --- | --- |
| Devang | Import and integrate AI4Bharat NLP models (Step 3.5) |
| You (Lead) | Build LangGraph agentic triage engine (Step 4) + RAG (Step 6) |

All three tracks can run in parallel. Integration happens after each track is tested independently.

# How the three tracks connect

Each person works on a separate module that plugs into the main pipeline. No one blocks each other. Here is the data flow showing where each person's work fits:

Patient sends WhatsApp message (text or voice)

│

▼

[DEVANG] NLP Pipeline (Step 3.5)

IndicWhisper → Language detection → MuRIL NER → IndicTrans2

Output: {language, original_text, english_text, symptoms}

│

▼

[YOU] LangGraph Triage Agent (Step 4)

Symptom collection loop → Calls classifier → Calls RAG → Composes reply

│                    │                 │

│          [NAVYA] XGBoost    [YOU] FAISS RAG

│          Classifier (5)     Med KB (6)

▼

Reply sent back on WhatsApp in patient's language

# Integration contract — agreed interfaces

Each module must expose these exact function signatures so they plug together without conflicts:

| Owner | Function signature | Returns |
| --- | --- | --- |
| Devang | process_message(type, content, media_id) -> dict | {language, original_text, english_text, entities: {symptoms: [], duration, severity}} |
| Navya | predict_triage(symptoms: list[str]) -> dict | {urgency: str, conditions: [{name, confidence}], risk_score: float} |
| You | run_triage_agent(phone, message) -> dict | {reply_text, urgency, follow_up_at, alert_doctor: bool} |
| You | retrieve_medical_advice(condition, symptoms) -> str | Medical advice text from FAISS knowledge base |

## Git branching strategy

- main — stable, only merge tested code here

- dev/devang-nlp-models — Devang's branch for AI4Bharat model integration

- dev/navya-classifier — Navya's branch for XGBoost training and integration

- dev/lead-agent-rag — Your branch for LangGraph agent + FAISS RAG

Each person works on their branch. PRs to main after testing. No one touches each other's folders.

# DEVANG — Step 3.5: AI4Bharat model integration

Branch: dev/devang-nlp-models

Files you own: app/nlp/asr.py, app/nlp/translator.py, app/nlp/ner.py, app/nlp/language_id.py, app/nlp/pipeline.py

Goal: Replace the placeholder models (Whisper, deep-translator, keyword NER) with production-grade AI4Bharat models that handle 22 Indian languages natively.

## Task 1: Replace Whisper with IndicWhisper (app/nlp/asr.py)

Current: OpenAI Whisper (works but not optimized for Indian accents/languages)

Target: AI4Bharat IndicWhisper — specifically trained on Indian languages

Steps:

- Install: pip install torch transformers

- Model: ai4bharat/indicwhisper-base from HuggingFace

- Load model ONCE at startup in FastAPI lifespan, not per request

- Keep the same function signature: transcribe_audio(file_path) -> {text, language}

- WhatsApp sends .ogg audio — convert to .wav with pydub before inference

- Test with Hindi, Tamil, and Marathi voice notes

If IndicWhisper is too heavy for your machine, use ai4bharat/whisper-medium-indic as fallback. If GPU unavailable, keep OpenAI Whisper small as fallback with a config flag.

## Task 2: Replace deep-translator with IndicTrans2 (app/nlp/translator.py)

Current: deep-translator (Google Translate API, requires internet, not accurate for medical terms)

Target: AI4Bharat IndicTrans2 — supports all 22 scheduled Indian languages, runs offline

Steps:

- Install: pip install IndicTransToolkit (AI4Bharat's official toolkit)

- Model: ai4bharat/indictrans2-indic-en-dist-200M (distilled, lighter)

- For en→indic: ai4bharat/indictrans2-en-indic-dist-200M

- Language code mapping: hi->hin_Deva, ta->tam_Taml, mr->mar_Deva, te->tel_Telu, bn->ben_Beng

- Keep same signatures: to_english(text, src_lang) and from_english(text, tgt_lang)

- Load both models at startup. Translation should take <1 second per sentence.

The distilled 200M model is 5x smaller than the 1B model with comparable quality. Use it unless you have a GPU with 8GB+ VRAM.

## Task 3: Replace keyword NER with MuRIL BERT (app/nlp/ner.py)

Current: Simple keyword matching against a symptom list

Target: Fine-tuned MuRIL BERT for medical Named Entity Recognition

Steps:

- Base model: google/muril-base-cased from HuggingFace

- For v1: use MuRIL as a zero-shot classifier with symptom labels

- Entity types to extract: SYMPTOM, BODY_PART, DURATION, SEVERITY

- If fine-tuning is too complex, use a hybrid: MuRIL embeddings + keyword matching

- Return format must stay: {symptoms: [], duration: str, severity: str}

- Test on English-translated medical text (NER runs after translation)

## Task 4: Update pipeline.py orchestrator

- Swap imports from placeholder models to AI4Bharat models

- Add a config flag USE_AI4BHARAT=true/false in .env so team can toggle

- When flag is false, use placeholders (so others can develop without heavy models)

- process_message() signature must NOT change — the agent depends on it

## Testing checklist

- Send Hindi text on WhatsApp → correct language detected, translated, symptoms extracted

- Send Tamil voice note → transcribed correctly, translated, symptoms extracted

- Send Marathi text with code-switching (Marathi + English medical terms) → handled

- Send Romanized Hindi ("mujhe bukhar hai") → detected and processed

- All functions return correct dict format matching the integration contract

## Dependencies to add to requirements.txt

torch, transformers, sentencepiece, IndicTransToolkit, protobuf

# NAVYA — Step 5: Train XGBoost disease classifier

Branch: dev/navya-classifier

Files you own: app/ml/classifier.py, app/ml/preprocessor.py, app/ml/models/, scripts/train_classifier.py, data/symptoms_diseases.csv

Goal: Train an XGBoost classifier that takes a list of symptoms and outputs urgency level + top-3 predicted diseases. This is what makes our bot different from ChatGPT — deterministic, auditable ML decisions.

## Task 1: Prepare the training dataset

Steps:

- Download the Disease-Symptom dataset from Kaggle (search: 'disease symptom dataset')

- Key datasets: 'Disease-Symptom Knowledge Database', 'Symptom2Disease' by Niyaz

- Merge datasets if using multiple sources

- Clean the data: lowercase symptoms, remove duplicates, standardize names

- Add an 'urgency' column manually for each disease:

- self_care: common cold, mild headache, minor allergies

- routine: UTI, skin infection, mild diabetes symptoms

- urgent: dengue, pneumonia, high fever with rash, chest pain

- emergency: heart attack symptoms, stroke signs, severe bleeding, difficulty breathing

- Save as data/symptoms_diseases.csv with columns: disease, symptom_1, symptom_2, ..., urgency

## Task 2: Build the preprocessor (app/ml/preprocessor.py)

Steps:

- Create a master symptom list from the dataset (all unique symptoms)

- Function: symptoms_to_vector(symptoms: list[str]) -> numpy array

- Binary encoding: create a vector of length N (N = total unique symptoms)

- For each symptom the patient has, set that index to 1, rest are 0

- Handle fuzzy matching: 'head pain' should match 'headache' (use string similarity)

- Save the symptom list and encoding mapping as a .json file alongside the model

## Task 3: Train the XGBoost model (scripts/train_classifier.py)

Steps:

- Load data/symptoms_diseases.csv

- Encode symptoms using the preprocessor

- Train TWO models:

- Model A: XGBClassifier for urgency (4 classes: self_care, routine, urgent, emergency)

- Model B: XGBClassifier for disease prediction (multi-class)

- Split: 80% train, 20% test

- Metrics to report: accuracy, F1-score per class, confusion matrix

- IMPORTANT: For urgency, optimize RECALL on 'emergency' class — missing an emergency is worse than false alarm

- Save models: joblib.dump(model, 'app/ml/models/urgency_classifier.joblib')

- Save models: joblib.dump(model, 'app/ml/models/disease_classifier.joblib')

- Print classification report and save to data/training_report.txt

## Task 4: Create the prediction API (app/ml/classifier.py)

Steps:

- Load both models at FastAPI startup (lifespan), not per request

- Main function must match the integration contract exactly:

def predict_triage(symptoms: list[str]) -> dict:

# Returns:

# {

#   "urgency": "urgent",

#   "conditions": [

#     {"name": "Dengue", "confidence": 0.85},

#     {"name": "Malaria", "confidence": 0.10},

#     {"name": "Typhoid", "confidence": 0.05}

#   ],

#   "risk_score": 0.85

# }

- Handle edge case: if no symptoms match the training set, return urgency='routine' with a note

- Add a MOCK mode (env flag) that returns dummy predictions so others can test without the model

## Testing checklist

- predict_triage(['fever', 'joint_pain', 'rash']) → urgency='urgent', top condition ~dengue

- predict_triage(['cough', 'cold', 'sneezing']) → urgency='self_care'

- predict_triage(['chest_pain', 'breathlessness', 'sweating']) → urgency='emergency'

- Empty symptoms list → graceful handling, no crash

- Classification report shows >80% accuracy and >90% recall on emergency class

## Dependencies to add to requirements.txt

xgboost, scikit-learn, joblib, pandas, numpy, fuzzywuzzy, python-Levenshtein

# YOU (Lead) — Step 4: LangGraph agent + Step 6: RAG

Branch: dev/lead-agent-rag

Files you own: app/agent/ (entire folder), app/rag/ (entire folder), scripts/ingest_medical_kb.py

Goal: Build the brain of the system — a LangGraph state machine that orchestrates the conversation, calls the NLP pipeline, calls the classifier, retrieves medical advice, and composes the final reply. This is the 'agentic' part of 'Agentic AI for Rural Healthcare Triage.'

## PART A: LangGraph triage agent (Step 4)

### Task 1: Define agent state (app/agent/states.py)

class TriageState(TypedDict):

patient_phone: str

language: str              # 'hi', 'ta', 'mr', etc.

messages: list[dict]       # full conversation history

symptoms: list[str]        # extracted symptoms in English

medical_entities: dict     # NER output

question_count: int        # track how many Qs asked

urgency: str               # classifier output

conditions: list[dict]     # top-3 predictions

advice: str                # RAG output

nearest_phc: dict          # {name, distance_km, phone}

follow_up_scheduled: bool

### Task 2: Build the graph (app/agent/graph.py)

LangGraph StateGraph with these nodes:

- language_detect — calls Devang's process_message(), sets state.language and state.symptoms from first extraction

- symptom_collector — checks if enough symptoms (>=3). If not, generates a follow-up question in patient's language. If yes, proceeds to classifier.

- classifier — calls Navya's predict_triage(state.symptoms), sets state.urgency and state.conditions

- rag_advisor — calls retrieve_medical_advice() from FAISS KB, sets state.advice

- response_composer — combines urgency + conditions + advice + nearest PHC into a formatted WhatsApp message in patient's language

- escalation — if urgency is 'emergency' or 'urgent', sends alert to nearest doctor

Critical edge: symptom_collector has a CONDITIONAL edge:

- If question_count < 5 AND len(symptoms) < 3 → loop back to symptom_collector (ask another question)

- If question_count >= 5 OR len(symptoms) >= 3 → proceed to classifier

- If patient says 'bas' / 'that's all' / 'no more' → proceed to classifier regardless

### Task 3: Implement each node (app/agent/nodes/)

Each node is a function that takes TriageState and returns a partial state update. Write them in separate files under app/agent/nodes/.

For testing without Devang's or Navya's code: Create MOCK versions of process_message() and predict_triage() that return hardcoded dicts. Use an env flag MOCK_NLP=true and MOCK_CLASSIFIER=true to toggle.

### Task 4: Wire agent to webhook

- In POST /webhook, replace the echo reply with: result = await run_triage_agent(phone, message)

- Use LangGraph's PostgreSQL checkpointer to persist agent state between messages

- The patient's phone number is the thread_id for checkpoint lookup

- Each new message resumes the agent from where it left off in the conversation

## PART B: RAG medical knowledge base (Step 6)

### Task 5: Build the FAISS vector store (app/rag/)

- Collect medical knowledge: download WHO guidelines PDFs, ICMR protocols, common disease fact sheets

- Write scripts/ingest_medical_kb.py that: loads PDFs → chunks text → embeds with sentence-transformers → builds FAISS index

- Use LangChain's PyPDFLoader + RecursiveCharacterTextSplitter (chunk_size=500, overlap=50)

- Embedding model: sentence-transformers/all-MiniLM-L6-v2 (lightweight, good enough for English medical text)

- Save FAISS index to data/faiss_index/

- Function: retrieve_medical_advice(condition: str, symptoms: list) -> str

- This function queries FAISS with the condition name + symptoms, returns top-3 relevant chunks combined

### Task 6: Create PHC directory lookup (app/agent/tools/location_lookup.py)

- Load data/phc_directory.csv (create a sample with 10-20 PHCs from your district)

- Function: find_nearest_phc(lat, lon) -> {name, distance_km, phone, address}

- For v1 without GPS: hardcode a default PHC for your demo district (Bhopal/Raisen)

- Later: ask patient for location or use WhatsApp location sharing

## Testing checklist

- Agent asks follow-up questions when symptoms are insufficient

- Agent stops asking after 5 questions maximum

- Agent correctly calls classifier and gets urgency + conditions

- RAG returns relevant medical advice for predicted condition

- Final reply includes: urgency emoji, condition, advice, nearest PHC, follow-up note

- Conversation state persists across multiple WhatsApp messages (LangGraph checkpointing)

- Works with MOCK_NLP=true and MOCK_CLASSIFIER=true (no dependency on Devang/Navya's code)

## Dependencies to add to requirements.txt

langgraph, langchain, langchain-community, faiss-cpu, sentence-transformers, pypdf

# Timeline and sync points

| Day | Devang (NLP) | Navya (Classifier) | You (Agent + RAG) |
| --- | --- | --- | --- |
| Day 1 | Set up IndicWhisper, test on Hindi audio | Download datasets, clean data, add urgency labels | Define TriageState, build LangGraph skeleton with mock nodes |
| Day 2 | Integrate IndicTrans2, test translation both ways | Build preprocessor, train XGBoost urgency model | Implement symptom_collector with conditional loop |
| Day 3 | MuRIL NER or hybrid approach, test full pipeline | Train disease classifier, evaluate metrics, save models | Build FAISS RAG, ingest medical PDFs, test retrieval |
| Day 4 | SYNC: merge to main | SYNC: merge to main | SYNC: integrate all three, test end-to-end on WhatsApp |

## Day 4 integration checklist

- Merge all three branches to main (resolve conflicts)

- Remove MOCK flags — connect real NLP pipeline to agent

- Remove MOCK flags — connect real classifier to agent

- Test full flow: WhatsApp Hindi voice note → transcribe → collect symptoms → classify → RAG advice → reply in Hindi

- Test emergency escalation: send symptoms that trigger 'emergency' → verify doctor alert fires

- Test follow-up: complete a session → verify follow-up message arrives after scheduled time

- Record a demo video showing the full conversation flow